Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 09 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Customer Registry |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a customer, I can register an account. | 5 | High |  |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely. | 5 | High |  |
| Sprint-1 | Profile | USN-3 | As a customer, I can update my profile. | 5 | High |  |
| Sprint-1 | Authentication | USN-4 | Password Reset | 5 | High |  |
| Sprint-2 | Complaints | USN-5 | As a customer, I can raise complaints. | 6 | High |  |
| Sprint-2 | Complaints | USN-6 | As a customer, I can upload attachments. | 4 | Medium |  |
| Sprint-2 | Complaints | USN-7 | As a customer, I can track complaint status. | 5 | High |  |
| Sprint-2 | Complaints | USN-8 | Feedback & Rating | 5 | High |  |
| Sprint-3 | Agent Management | USN-9 | As an admin, I can assign complaints to agents. | 7 | High |  |
| Sprint-3 | Agent Management | USN-10 | As an agent, I can update complaint status. | 5 | High |  |
| Sprint-3 | User Management | USN-11 | As an admin, I can manage users and roles. | 4 | Medium |  |
| Sprint-3 | Admin Management | USN-12 | View Analytics Dashboard | 4 | Medium |  |
| Sprint-4 | Chat | USN-13 | As a customer, I can chat with agents in real time. | 8 | High |  |
| Sprint-4 | Reports | USN-14 | As an admin, I can generate reports and analytics. | 4 | Medium |  |
| Sprint-4 | Dynamic Forms | USN-15 | As an admin, I can add custom fields for services. | 5 | High |  |
| Sprint-4 | Chat | USN-16 | Notifications | 3 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 24 Oct 2022 | 29 Oct 2022 | 6 | 29 Oct 2022 |
| Sprint-2 | 20 | 7 Days | 31 Oct 2022 | 05 Nov 2022 | 7 |  |
| Sprint-3 | 20 | 7 Days | 07 Nov 2022 | 12 Nov 2022 | 7 |  |
| Sprint-4 | 20 | 7 Days | 14 Nov 2022 | 19 Nov 2022 | 8 |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts